| Quality Plan | Quality Plan No.: 2893 Config No.: Selections made based on QP Definitions in GP QI 1.4 Quality Plan Category (check one); Quality Plan Category (check one). Programme Quality Plan; Contractual Quality Plan. Supplier Process Quality Plan; Procedure Quality Plan. Procedure Quality Plan; X. | Issue/Draft: 29th April 2020 Date Issued: 30th April 2020 Date Targeted for Closure: 30th Sept 2020 |
| --- | --- | --- |
| Product, Programme or Project | All |  |
| Customer or Supplier | Domestic plants and Suppliers of Original Equipment Manufacturing for Civil and Defence Products |  |
| Contract Reference Number | N/A |  |
| Title | An alternate means of compliance to existing requirements during COVID-19 |  |
| Procedure or Process Affected or Deviated | RRMS & SABRe3 (Calibration, Special Processes, inc. Welding, NDT and Laboratory testing) |  |

# Scope and Objectives

This Quality Plan will manage an alternate means of compliance to existing requirements, as specified in the Appendices, during the COVID-19 pandemic.

It will be applied to internal manufacturing plants and Suppliers of Original Equipment Manufacturing only (i.e. Maintenance Organisations will not be managed by this Quality Plan).

It is applicable to both Defence and Civil Products.

The Quality Plan will be closed on 30/09/2020 or when regional/local COVID-19 restrictions have been lifted, whichever is sooner. If the restrictions are prolonged further this Quality Plan will be up dated and re-issued.

It is recognised that the Naval Defence supply chain includes non-aerospace suppliers to support non-gas turbine product.  Whilst not all terminology in this Quality Plan will be familiar/applicable to this subset of suppliers the general principles of the alleviations contained in the appendices are intended to apply.

The scope of this Quality Plan shall only include control of calibration and personnel re-qualification for:

- Inspection, Measurement, and Test Equipment (IM&TE)

- Special Processes Equipment Qualification (SPEQ) listed in Appendix Two ONLY

Any product non-conformance, with the exception of Calibration and Personnel re-qualification listed above, is not in scope of this Quality Plan and shall be managed through the existing non-conforming product procedures.

Upon closure of the Quality Plan –

- There is an expectation that the existing specification requirements for the control of equipment calibration and personnel re-qualification as defined above will be fully restored and full compliance re-evaluated.  Any identified gaps to existing specifications shall be managed in accordance to process, including relevant containment activities for product manufactured or assembled during the period of this QP usage.  This reinforces the importance of clear traceability and record retention when applying the requirements as specified in this QP.

- A review will be held to capture and embed any lessons learned.

The detail of risk mitigation, actions and process specific timescales will be contained within Appendix One.

# Plan Contents

3.0	Authorisation and Change History

4.0	Distribution and Maintenance

5.0	Introduction

6.0	Requirements and Actions

7.0	Governance

8.0	Definitions and Abbreviations

9.0	Appendices

10.0	Related Documents

11.0	Record Retention

12.0	Organisation

13.0	Key Personnel and Accountabilities

14.0	Closure Authorisation – Approvals Evidence

15.0	Closure Authorisation

# Authorisation and Change History

| Name |  | Signature | Job Title | GP QI 1.4 Role | Date |
| --- | --- | --- | --- | --- | --- |
| Chris Cholerton |  |  | President – Civil Aerospace | Production & Maintenance Accountable Manager – Civil Aerospace |  |
| Simon Burr |  |  | Engineering and Technology Director – Civil Aerospace | Design Accountable Manager – Civil Aerospace |  |
| Tom Bell |  |  | President – Defence and RRNA | Accountable manager – Defence Aerospace |  |
| Andy Worrall |  |  | Manufacturing Engineering Technical Specialist | Interim NDT Level 3 – pending CAA Approval |  |
| Fraser McIntosh |  |  | Head of Manufacturing Engineering – Civil Aerospace | Quality Plan Owner |  |
| Paula Adkins |  |  | Global Head of Supplier Quality – Civil Aerospace | Quality Plan Author |  |
| Tracey Lockhart |  |  | Head of Quality, Defence | Defence representative |  |
| Gareth Jones |  |  | Engineering & Technology Director – Defence |  |  |
| Ian Riggs |  |  | Quality Executive – Civil Aerospace | Civil representative and AESQ Chair |  |
| Jon Croker |  |  | Global Head of Manufacturing Engineering – Defence |  |  |
| Wolfgang Horner |  |  | Quality Director – RRD | Accountable Manager delegate – RRD |  |
| Simon Gough-Rundle |  |  | Chief Metrologist – Civil Aerospace | Calibration Subject Matter Expert/Process Owner |  |
| Tom Hyde |  |  | Materials Engineering – Civil Aerospace |  |  |
| Mary-Lee Gambone (RRC) |  |  | Materials Engineering – Defence Aerospace |  |  |
| NOTE: approved Quality Plan must be sent to the QP register owner. |  |  |  |  |  |
| For Deviated Procedures: |  |  |  |  |  |
| GP, LP or WI Deviated |  | GP, LP or WI Process Owner Name (or agreed delegate) | Approval of QP |  | Date |
| SABRe3 |  | Paula Adkins |  |  |  |
| RRMS |  | Mark Heaton-Watts |  |  |  |
| Issue No. | Reason for issue/text affected |  |  |  | Date Issued |
| 1 | First issue |  |  |  |  |

| Stage 1 checklist must be completed by the author prior to full sign off. Click on the icon to check  |  |
| --- | --- |

It is recognised that using a Quality Plan to allow deviations to specifications is not normal process but is being done with agreement of appropriate Rolls-Royce Engineering Design Authorities.  This approach is considered to be the most appropriate method for strict control and governance, in such extraordinary and unprecedented circumstances, to cover such a broad range of requirements, in one clear and concise document. It is anticipated that this type of situation will never occur again and therefore shall not set a precedence for the use of Quality Plans for deviation to component definition in the future.

# Distribution and Maintenance

This Quality Plan will be distributed to those listed below.  SMTs will further distribute to their external Suppliers as appropriate.

Export Control Classification must be identified for the distribution:

| NLR  No License Required |  | External distribution requires handwritten rating in case ML or Dual-Use |
| --- | --- | --- |
| Export Control Rating | NLR |  |

Internal

| Name | Format |
| --- | --- |
| Chris Cholerton | Electronic pdf |
| Tom Bell | Electronic pdf |
| Fraser McIntosh | Electronic pdf |
| Jon Croker | Electronic pdf |
| Ian Riggs | Electronic pdf |
| Will Unsworth | Electronic pdf |
| Matt Ley | Electronic pdf |
| Christine Brown | Electronic pdf |
| Tracey Lockhart | Electronic pdf |
| Warrick Matthews | Electronic pdf |
| Gareth Jones | Electronic pdf |
| Simon Burr | Electronic pdf |
| Sharron Magowan | Electronic pdf |
| Wolfgang Horner | Electronic pdf |
| Thomas Tschirner | Electronic pdf |
| Holger Cartsberg | Electronic pdf |
| Dave Fetsko | Electronic pdf |
| Andy Worrall | Electronic pdf |
| Richard Williamson | Electronic pdf |
| Simon Gough-Rundle | Electronic pdf |
| Richard March | Electronic pdf |
| Mike Satterlee | Electronic pdf |
| Pete Wood | Electronic pdf |
| Guenther Jakobi | Electronic pdf |
| Alan Partridge | Electronic pdf |
| Mark Heaton-Watts | Electronic pdf |
| Laura Hill | Electronic pdf |
| E&T Execs | Electronic pdf |
| Manufacturing Execs | Electronic pdf |
| Heads of Manufacturing | Electronic pdf |
| Supplier Manufacturing Execs | Electronic pdf |
| Strategic Purchasing Execs | Electronic pdf |
| SMTMs | Electronic pdf |
| SSQMs | Electronic pdf |
| SDQMs | Electronic pdf |
| MOMs | Electronic pdf |
| QHSE Execs | Electronic pdf |

External

| Name | Format |
| --- | --- |
| Suppliers | Electronic pdf |
| Nadcap PRI | Electronic pdf |

# Introduction

Rolls-Royce, our Customers and Suppliers are all facing unprecedented business challenges during the COVID-19 pandemic.

Our priority must be to protect the integrity of our products, our teams and our businesses.

It is vitally important that we continue to manufacture and service products that are fit for purpose and compliant to the stringent regulatory requirements we must all comply with by law.

Rolls-Royce and our Suppliers demonstrate this by complying with the requirements within our Rolls-Royce Management System (RRMS), SABRe3, specifications and standards. The relevant documents in Appendix One of this Quality Plan set out a number of steps to manage an alternate means of compliance to existing requirements where this may not be possible due to the COVID-19 pandemic.

The documents in Appendix One have been created and approved by the AESQ (Aero Engine Supplier Quality) group. The AESQ consists of top Executives from engine OEMs including Arconic, GE Aviation, GKN Aerospace, Honeywell, MTU Aero Engine, PCC, Pratt & Whitney, Rolls-Royce and Safran. The aim of the AESQ is to issue a standard and consistent set of requirements and guidance across the Global Aero Engine Industry.

The content in Appendix One is based on Customer specifications and industrial body published guidance where possible. As well as control of calibration for Inspection, Measurement, and Test Equipment (IM&TE), specific guidance has been made to Special Processes, e.g. Non-Destructive Testing (NDT), Welding & Joining, etc., plus Laboratory Testing requirements. A full list of Special Processes has been summarised in the table in Appendix Two.

# Requirements and Actions

- In all circumstances compliance to current requirements must always be the priority.

- Where this is not possible the relevant AESQ documents in Appendix One identify how to manage an alternate means of compliance to the existing requirements.

Note: It is the responsibility of the domestic plant or Supplier implementing these to ensure they have adequately assessed the risks, have clear justification for implementing the alternative means of compliance and have full traceability whenever elements of this Quality Plan are applied. This must be documented and available for review. Further detailed requirements can be found in Appendix One.

- If Suppliers and/or domestic plants are unable to comply with the current requirement (point i) or the alternative means of compliance (point ii), they must cease operations and immediately contact their Rolls-Royce Technical Authority for further instructions.

## Risk Assessment Summary

In addition to the generic risks of applying this Quality plan above, the Company Subject Matter Experts have created the contents of Appendix One using customer specifications and industrial body published guidance and have considered all risks.  The generic risks of applying Appendix One is shown below however each section within the Appendix One document highlights potential further risks to the specific process.

## Manage Problems

Action Table

| Action No. | Action | Action Owner |
| --- | --- | --- |
| 1 | Communicate to Suppliers via an NTS and domestic plants | Paula Adkins, Christine Brown |
| 2 | Communicate to Regulatory Bodies (POA - CAA, LBA, FAA; DOA-EASA) | Sharron Magowan, Wolfgang Horner, Dave Fetsko, Richard Johnson |
| 3 | Conduct and document a risk assessment to establish the risk of implementing the alternative means of compliance for each case | Plant/Supplier |
| 4 | Clearly document the justification for the use of the alternative means of compliance for each case | Plant/Supplier |
| 5 | Clearly document all use of the alternative means of compliance to ensure full traceability of all product during this period. | Plant/Supplier |
| 6 | Contact the relevant Rolls-Royce Technical Authority quoting this Quality Plan number, if all alternative means of compliance in Appendix One has been exhausted | Plant/Supplier |

# Governance

Special Process, NDT and Laboratory Testing issues identified from Action Table Item 6 shall be reviewed by the Global Materials Engineering functions, e.g. via the Global Special Process Council.

In addition, the monthly Global Metrology Systems Board will review and monitor the outcome of Action 6 above for calibration.

The Quality Plan shall be reviewed for closure on 30th Sept 2020 or when regional/local COVID-19 restrictions have been lifted (whichever is sooner)

# Definitions and Abbreviations

SABRe3 – Supplier Management System Requirements, Aerospace

COVID-19 – Coronavirus pandemic

RRMS – Rolls-Royce Management System

AESQ – Aero Engine Supplier Quality

IM&TE - Inspection, Measurement, and Test Equipment

SPEQ – Special Processes Equipment Qualification

NDT – Non-Destructive Testing

# Appendices

Appendix One – AESQ COVID-19 Guidance:

Appendix Two – List of applicable Special Processes and Laboratory Test Types:

# Related Documents

SABRe Edition 3, Version 1.2

As the full listing of associated Special Process specifications is vast, the following is a suggested list of applicable Special Process and Laboratory Testing documents. It is not an exhaustive list, therefore the Product Definition should be the primary source for all applicable engineering specifications:

MLC127 Process specifications requiring Nadcap

RRP50000 Technical Control of Special Processes

Rolls-Royce Materials Specifications for Laboratory Testing:

RRMS30000	Approval and Control of Forgings and Products Manufactured by Other Bulk Material Deformation Processes

RRMS30001	Sampling and Testing of Wrought Alloy Stock for Forging, Machining Bar, and Forgings

RRMS30020	Procedural Requirements for the Conduct of Materials Testing – Mechanical & Physical Properties

RRMS30027	Procedural Requirements for the Testing of Powder Material

RRMS30032	Procedural Requirements for Quality Assurance Testing and Acceptance of Silicon Nitride Blanks and Finished Bearing Rolling Elements

RRMS30037	Standard Surface Engineering Measurement Methods

RRMS30038	Procedural Requirements for The Hardness Testing of Metals

RRMS30040	Procedural Requirements for the Chemical and Physical Analysis of Engine Materials

# Record Retention

This document is a Category A record for retention purposes and shall be retained ten years after the last product type subject to this Quality Plan is withdrawn from use. The current planned closure date of 30/09/2020 and is the responsibility of the Plan Owner, Fraser McIntosh.

The Quality Plan will be retained in the global database.

# Organisation structure

Not applicable

# Key personnel accountabilities

Quality Plan Owner – Fraser McIntosh. Regular review of actions

Quality Plan Author – Paula Adkins. Update Quality Plan as required.

Subject Matter Experts – Various (see authorisation list). Regularly review the use of Action 6 and communicate to the Quality Plan Owner

# Quality Plan Close Out Authorisation – Approval Evidence

# Quality Plan Close Out Authorisation

- Prior to closure all actions must be updated and a Gate 2 checklist completed

| Stage 2 checklist must be completed by the QP owner prior to closure. Click on the icon to check  |  |
| --- | --- |

- This plan is authorised for closure and the checklist has been completed for all required items

| Name | Signature | Job Title | GP QI 1.4 Role | Date |
| --- | --- | --- | --- | --- |
|  |  |  | Quality Plan Owner |  |
|  |  |  | Quality Director, Head of or Executive |  |
|  |  |  | #Regional executive Quality Leader(s), regulatory and legal representatives #as identified by QP Owner |  |
|  |  |  | #insert other roles as identified from the QP Owner |  |

Quality Plan Document

Version Control Table

| Date | Issue No | Reason for Issue | Issuer |
| --- | --- | --- | --- |
| July 2019 | 14 | Added QP Author as mandatory signatory in Section 3.0. Made Process Owner’s responsibilities more explicit in Column 3 Header of Table 2 in Section 3.0. | Vijay M, Process Author |
| January 2020 | 15 | A new refreshed template removed of all “help text” (blue words) to facilitate filling in of template in a much easier manner. Document with help text added as an embedded document. Made explicit the possibility of other signatures that may be required to open and close QPs, in the authorisation boxes in Sections 3 and 15. Added a new section (14.0) to act as a repository to collect all approvals evidence in 1 location. | Vijay M, Process Author |